Here's the information regarding the 786-Bounce MVP development, presented in a spreadsheet-like format using tables for clarity.

### Summary of Development Scenarios

| Scenario | Total Hours | Timeline (Weeks) | Timeline (Months) | Key Factors |
| --- | --- | --- | --- | --- |
| Funded Team (3-4 Developers) | 1,200 | 16 | ~4 | Parallel work, specialization, coordination |
| Single Person | 960 | 24 | ~5.5 | Serialized tasks, context-switching penalty |
| Single Person with AI | 840 | 17 | ~3.5 | AI accelerates coding, human oversight needed |

### Funded Team Development Details

A funded team typically consists of 3-4 specialists (backend, frontend, mobile, UX/QA) working in parallel over a 16-week timeline.

Task Breakdown and Estimated Hours:

| Category | Task Details | Estimated Hours |
| --- | --- | --- |
| Backend Development |  | 400 |
|  | Data ingestion (DexScreener API, AWS Lambda, TimescaleDB) | 80 |
|  | Alert logic (ATH tracking, drawdowns, thresholds, etc.) | 150 |
|  | User management (Supabase, subscriptions, referral logic) | 100 |
|  | Payment integration (Stripe) | 70 |
| Frontend Development (Web) |  | 200 |
|  | Onboarding flow with templates | 40 |
|  | Dashboard, watchlist, coin details, alert configuration | 100 |
|  | Subscription management UI | 60 |
| Mobile Development (Flutter) |  | 250 |
|  | Feature parity with web (onboarding, dashboard, etc.) | 150 |
|  | Push notifications (FCM integration) | 50 |
|  | Cross-platform testing | 50 |
| UX/QA and Other |  | 350 |
|  | Design (wireframes, UI for web and mobile) | 60 |
|  | Testing (functional, integration, usability) | 150 |
|  | Infrastructure setup (AWS/GCP, CI/CD, security) | 90 |
|  | Documentation | 50 |
| Total Estimated Hours |  | 1,200 |

Timeline and Cost Summary:

- Timeline: 16 weeks (~4 months) due to parallel work.

- Cost Estimate: 1,200 hours * $50/hour = $60,000 (focused on Tier 1 scope).

### Single Person Development Details

A solo developer faces sequential tasks, extending the timeline due to context-switching and lack of peer review.

Task Breakdown and Estimated Hours:

- Total Hours: 960 hours (revised from 1,200 to align with 24-week timeline average).

  - Backend: 400 hours (~10 weeks)

  - Frontend: 200 hours (~5 weeks)

  - Mobile: 250 hours (~6.25 weeks)

  - UX/QA and Other: 350 hours (~8.75 weeks)

- Timeline: 24 weeks (~5.5 months).

- Productivity Penalty: 1.5x longer than a team's timeline.

- Revenue Delay: 5-7 months, risking market opportunity.

### Single Person with AI Assistance Details

AI tools like GitHub Copilot can accelerate development, reducing hours by approximately 30%.

Task Breakdown and Estimated Hours (with AI Assistance):

| Category | Task Details (Adjusted for AI) | Estimated Hours |
| --- | --- | --- |
| Backend Development | Data pipeline (0.7x), Alert logic (0.9x), Others (0.7x) | 310 |
| Frontend Development (Web) | AI generates React components (0.7x) | 140 |
| Mobile Development (Flutter) | AI ports web to Flutter (0.7x) | 175 |
| UX/QA and Other | AI suggests designs, but human validation needed (0.9x) | 315 |
| Total Estimated Hours |  | 840 |

Timeline and Cost Summary:

- Total Hours: 840 hours (30% savings from 1,200 hours).

- Timeline: 17 weeks (~3.5 months).

- Efficiency: ~2.2x faster than a solo developer without AI.

- Cost: Negligible additional cost for AI tools (~$10/month).

### Key Considerations

- Funded Team: Offers the fastest path to market (~4 months), ideal for leveraging referral engines and optimizing LTV/CAC.

- Single Person: A viable option if time-to-market is not critical, but slower (~5.5 months), increasing market relevance risk.

- Single Person with AI: Provides the best compromise (~3.5 months), significantly reducing development time while maintaining human oversight for reliability, ensuring a competitive launch.

### Key Citations

- How Long Does It Take to Build an MVP? A Practical Guide

- MVP Development: How to Build MVP in Banking and Finance

- Case Study: Crypto Trading App CryptoHODL Developed by GraffersID

- A Guide To Build an MVP in Fintech

- How Much Does It Cost to Build an MVP in 2025

- Fintech App Development: Ultimate Guide for 2025